# MindLab Game Creation - Summary and Next Phases

## Completed Successfully (as of 2025-11-28)

- Backend health checks and /daily API sanity scripts

- Daily sanity (status, instance, answer flow)

- Daily routine checks

- Playwright end-to-end tests for Homepage, Health and Puzzles Flow

- Progress API Stats and Puzzles Navigation tests

- Daily UI smoke test

- Daily Solve Flow (answer button) test

- Daily Result UI feedback with DailyCompletionCard component

- Daily Phase Runner Script

- Stability across quick start and daily stack scripts

## Next Phases to Complete for Game Creation

- Enhance Daily completion UI with detailed explanation and clear outcome

- Add streak display and reward indicators

- Implement additional puzzle types (word-definition match, memory game)

- Age-based adaptation: child, teen, adult modes

- Weekly summary view with stats

- Achievement badges and metrics export

- Strengthen Playwright tests for new UI components

- Optional visual regression testing

- Integrate into CI pipeline for automated testing