# MindLab Project Summary - 2025-11-30

## Completed Successfully So Far

• Stabilized full backend + frontend stack.

• Daily Challenge feature fully operational.

• Frontend /app and /app/daily routes fixed and verified.

• Vite dev server routing repaired (no blank screens).

• Playwright daily tests passing.

• Backup scripts (daily + micro) created and validated.

• Auto-port selection + sanity curl routines fixed.

• DailyChallengeDetailPage + component integration completed.

• Error-free frontend rebuild cycle.

## Next Phases to Complete the Game Creation

• Phase 1: Full UI polish + UX improvements for Daily Challenge.

• Phase 2: Add Weekly Challenge system.

• Phase 3: Add Achievements + Streak logic (Frontend + Backend).

• Phase 4: Add Player Profile + XP Levels screen.

• Phase 5: Add Leaderboard (local + global).

• Phase 6: Add Game Settings + Personalization.

• Phase 7: Add Parental Mode + Gentle Mode options.

• Phase 8: Implement animations / sound effects.

• Phase 9: Full mobile-responsive redesign.

• Phase 10: Stabilize and run Full CI pipeline (Playwright + API).