# MindLab Development Roadmap – Detailed Action Items

PHASE 1 — PLATFORM STABILITY (Backend + Frontend + Test Infra)

1. Complete Backend API Stability Enhancements

- Validate all backend routes: /health, /puzzles, /progress, /daily

- Add schema validation

- Ensure API returns predictable data

Why: Stable backend prevents UI/test breakage.

2. Improve Frontend Stability & Component Behavior

- Refactor Daily UI flow

- Add missing data-testid attributes

- Improve loading states

Why: Ensures UI tests pass reliably and improves UX.

3. Finalize and Freeze E2E Test Structure

- Lock required UI tests

- Separate optional checks

- Document required UI behavior

Why: Guarantees consistent, non-flaky test results.

PHASE 2 — GAMEPLAY EXPERIENCE DEVELOPMENT

4. Build Full Daily Challenge Gameplay Loop

- Implement puzzle → answer → feedback → save flow

- Add puzzle types

Why: Core gameplay; tests expect this flow.

5. Add User Progress Tracking

- Save puzzle results

- Track streaks, stats

Why: Enables long-term engagement.

PHASE 3 — DATA, LOGGING, REPORTS

6. Improve Logging + Daily RTF Reports

- Enhance reports with timestamps & results

- Add log rotation

Why: Simplifies debugging and tracking regressions.

7. Remove Duplicate Files & Fix Directory Structure

- Clean folders

- Remove old scripts/specs

Why: Prevents running wrong/old files.

PHASE 4 — ADVANCED GAME FEATURES

8. Add Puzzle Variety + Difficulty Scaling

- Add new puzzle types

- Introduce difficulty levels

Why: Enhances replayability.

9. User Accounts + Cloud Save

- Add login

- Sync progress

Why: Enables multi-device play + future monetization.

PHASE 5 — FINAL PRODUCT + DEPLOYMENT

10. Prepare Deployment Pipeline (CI/CD)

- Add GitHub Actions

- Environment configs

Why: Automated testing & safe deployments.

11. Build Production Frontend + Deploy Backend API

- Optimize bundle

- Deploy to cloud/CDN

Why: Fast, global, stable production.

DAILY WORKFLOW TO AVOID ERRORS

1. Start backend

2. Start frontend

3. Run quick stack: run_quick_daily_stack.ps1

4. Run UI suite: run_ui_suite.ps1

Why: Prevents 90% of repeated failures.

NEXT IMMEDIATE ACTIONS

- Expand Daily UI spec

- Add missing Progress UI tests

- Clean duplicate specs

- Add puzzle JSON content

- Improve API schema