# MindLab Full Project Closeout Summary

Date: 2026-01-06

## 1. Step-by-Step Completed Work

Phases 1–4: Core backend and frontend scaffolding created.
Phase 5A: Backend puzzles, progress, and difficulty APIs finalized.
Phase 5B: Difficulty filtering implemented end-to-end.
Phase 5C: Frontend SolvePuzzle UI stabilized and validated.
Phase 5D: UI spacing cleanup, automated sanity upgrades, and freeze marker created.
Phase 6 (Read-only prep): Entrypoints and API call graph fully proven.

## 2. Errors Encountered

PowerShell parsing errors (Select-String misuse).
Unsafe patch attempts without deterministic anchors.
Ambiguous file references causing STOP conditions.

## 3. Solutions Applied

Strict Test-Path guards before every operation.
Read-only grep validation before patching.
Safe append-only PowerShell patch patterns.
Automated full-stack sanity script expanded.

## 4. Key Learnings

Never patch without a deterministic anchor.
Always prove runtime entrypoints via package.json.
Freeze phases to prevent regression creep.
Automation must fail hard on ambiguity.

## 5. Tasks & Files Created

RUN_FULLSTACK_SANITY.ps1
PATCH_05_UPGRADE_SANITY_PHASE5_SAFE_APPEND.ps1
PATCH_05D_SOLVE_UI_SPACING_OPTION2_SAFE.ps1
__FREEZE_PHASE5D_YYYYMMDD_README.txt
Multiple __BASELINE_FRONTEND_* and __BASELINE_BACKEND_* snapshots

## 6. Remaining Tasks (Future Phases)

Phase 6: Test hardening & Playwright coverage.
Phase 7: Content expansion & difficulty tuning.
Phase 8: Monetization & telemetry.
Phase 9: Production hardening & deployment.

## 7. Handoff Guarantee

All paths verified.
All phases frozen with markers.
New prompt can resume from Phase 6 with zero information loss.