# MindLab Daily Challenge – Project Summary

Date: 2025-12-24

Project: MindLab Starter Project – Daily Challenge Game

Status: Stable, Verified, Feature-Complete (Phase 3)

## 1. What Was Completed

Backend:
- Health endpoint (/health)
- Puzzles API (/puzzles)
- Progress API (/progress, /progress/solve, /progress/reset)
- Robust progress tracking with solvedIds
- Single backend entry server.cjs

Frontend:
- Canonical API wrapper (api.ts)
- Daily Challenge UI with solved states
- Progress page with reset button and status labels
- Completion banner when solved === total
- Encoding issues fully resolved

## 2. Challenges Encountered

- Partial code patches causing build failures
- Incorrect file path assumptions
- Frontend guessing progress state
- Duplicate progress counting
- Text encoding (mojibake) issues

## 3. Solutions Applied

- Enforced Golden Rules (no guessing, full code only)
- Backend as single source of truth
- Timestamped backups before every change
- Mandatory build + smoke test after patches

## 4. Key Files Created or Modified

Backend:
- backend/src/server.cjs
- backend/src/progressRoutes.cjs
- backend/src/puzzles.json

Frontend:
- frontend/src/api.ts
- frontend/src/daily-challenge/DailyChallengeDetailPage.tsx
- frontend/src/pages/Progress.tsx

## 5. Key Learning Takeaways

- Never guess file contents
- Avoid partial code changes
- Always validate paths
- Automate with sanity checks

## 6. Next Action Items (Future)

- Persist progress to database
- Add user authentication
- Implement daily rollover logic
- Add automated tests and CI