# MindLab – Daily Golden Rule Summary

Date: 2025-12-23

## 1. What Was Completed Today

- Backend verified healthy on port 8085 (/health, /puzzles, /progress).
- Frontend builds, typecheck, and tests pass.
- Hardcoded backend URLs removed from ACTIVE frontend source.
- API_BASE strict env enforcement added (no fallback).
- Guard scripts confirm no hardcoded URLs.
- Golden Rule v1.0 adopted.

## 2. What Was NOT Completed Today

- Browser UI pages remain blank (/app, /app/daily, /app/progress).
- Frontend does not successfully consume backend API at runtime.

## 3. Why It Was Not Completed

- VITE_API_BASE_URL not injected at runtime despite .env.local presence.
- Vite dev server cache/module reload issues.
- Multiple api.ts backups increased debugging noise.
- import.meta.env misinterpreted when inspected via DevTools console.

## 4. Errors Encountered Today

- Uncaught Error: Missing VITE_API_BASE_URL (api.ts:49).
- Repeated Vite websocket failures.
- Earlier PowerShell script syntax errors (now resolved).

## 5. What We Tried

- Verified backend endpoints directly.
- Verified env file existence and content.
- Restarted frontend/backend multiple times.
- Killed dev ports.
- Audited duplicate api.ts files.

## 6. Next Action Items

1. Full frontend reset (node_modules, .vite cache).
2. Restart frontend with env verified.
3. Log import.meta.env inside module scope.
4. Confirm API_BASE before fetch.
5. Resume UI testing only after browser render success.