# MindLab Game Creation – Full Closeout Summary

Date: 2026-01-05

Phase Covered: From Project Start through Phase 5D (Difficulty System + UI Spacing)

## 1. Step-by-Step Summary of What Has Been Completed

FOUNDATION:
- Backend + frontend structure created
- Express backend (server.cjs)
- React + Vite frontend
- RUN_FULLSTACK_SANITY.ps1 created

CORE GAMEPLAY:
- /puzzles endpoint
- SolvePuzzle.tsx page
- Answer checking + progress tracking

STABILITY:
- Canonical paths enforced
- Strict PowerShell patching
- Mandatory backups

PERSISTENCE:
- JSON persistence for progress

PHASE 5A:
- puzzlesRoutes.cjs extracted

PHASE 5B:
- Difficulty metadata + filtering
- /puzzles?difficulty=*
- Invalid difficulty rejected

PHASE 5C:
- SolvePuzzle.tsx uses server-side filtering

PHASE 5D:
- UI spacing improved (Option 2)
- Safe PowerShell patch

SANITY:
- Sanity script upgraded for Phase 5
- All checks passing

## 2. Errors Encountered

- PowerShell parse failures
- Anchor mismatch errors
- JSX structure assumptions

## 3. Solutions

- Read-only grep before patch
- Exact-anchor guards
- SAFE_APPEND strategy
- Baseline snapshots

## 4. Learning Takeaways

- Never patch without verifying anchors
- Baselines prevent regressions
- Sanity scripts are critical

## 5. Files & Tasks Created

Backend:
- server.cjs
- puzzlesRoutes.cjs
- difficultyRoutes.cjs
- puzzleDifficulty.json

Frontend:
- SolvePuzzle.tsx
- DailyChallengeDetailPage.tsx
- api.ts

Scripts:
- RUN_FULLSTACK_SANITY.ps1
- PATCH_05*_SAFE.ps1

## 6. Remaining Tasks

- UX polish
- Disable solved puzzles
- Daily challenge improvements
- Production hardening

## 7. Resume Instructions

Resume from Phase 5D baselines.
Run sanity.
One change per phase.