# MindLab Game Creation – Full Project Summary (Golden Rule)

Document Date: 2025-12-20

Project Root (Golden Rule): C:\Projects\MindLab_Starter_Project

## 1. Project Vision & Scope

MindLab is a cognitive game platform focused on puzzles, progress tracking, and health/status validation. The architecture is a full-stack app with a frontend (Vite/React) and backend (Node.js/Express) with automated tests.

## 2. Golden Rule (Established Early)

- ALL scripts must run from project root: C:\Projects\MindLab_Starter_Project
- ALL scripts must return to project root after execution
- NO partial code execution
- Parse check BEFORE execution
- One change at a time
- Backups before every modification
- Backend tests must be GREEN before frontend or automation

## 3. Backend Architecture

Backend Path: C:\Projects\MindLab_Starter_Project\backend
Server File: backend\src\server.cjs
Tests Path: backend\tests\
- Unit tests
- Contract tests

## 4. Early Successes

- puzzles_json.test.js PASS
- progressRoutes_shape.test.js PASS
- progress_api_contract.test.js PASS
- Backend structure validated

## 5. Root Problem Introduced

server.cjs starts listening immediately on require().
This breaks:
- Jest contract tests
- PowerShell sanity checks
- Port reuse (8085 conflicts)

## 6. Health API Contract Test Issues

File: backend\tests\contract\health_api_contract.test.js
Problems encountered:
- Invalid JavaScript syntax
- Missing semicolons
- Incorrect async/await usage
- node-fetch dependency missing
- Mixed Node versions (Node 22 vs Jest expectations)

## 7. Automation Issues

PowerShell scripts attempted to fix too many things at once.
Regex-based rewriting of JS caused corruption.
Scripts failed Golden Rule by:
- Not returning to project root
- Continuing after failures
- Making multiple edits per run

## 8. What Was Completed Successfully

- Golden Rule enforcement
- Mandatory parse checks implemented
- Backup system working correctly
- Identified that automation must STOP
- Identified single-source-of-truth requirement

## 9. What Was NOT Completed

- server.cjs import-safe refactor
- health_api_contract.test.js clean rewrite
- Full backend GREEN state

## 10. Why It Was Not Completed

- server.cjs not guarded with require.main === module
- Contract test depends on fetch without dependency
- Jest parsing errors blocked execution
- Automation introduced noise instead of clarity

## 11. Golden Rule Decision (End of Day)

STOP all automation.
Do NOT write more PowerShell fixers.
Reset approach to manual, minimal, deterministic fixes.

## 12. Tomorrow’s Action Plan (Critical)

STEP 1: Manually edit backend\src\server.cjs
- Wrap app.listen() inside require.main === module

STEP 2: Rewrite backend\tests\contract\health_api_contract.test.js
- Use native fetch OR install node-fetch explicitly
- Ensure pure CommonJS syntax

STEP 3: Run from backend directory:
cd C:\Projects\MindLab_Starter_Project\backend
npm test

STEP 4: Confirm ALL tests GREEN

STEP 5: Only then reintroduce minimal automation

## 13. New Prompt Guidance (To Avoid Info Loss)

Start new prompt with:
'Phase 3.1 reset. Backend only. No automation. Follow Golden Rule. Use project root paths only.'