MindLab Starter Project — Game Creation Closeout & Continuity Notes (2026-01-03)

Purpose: Zero-information-loss handoff for a new prompt/session, using strict Golden Rules (canonical paths, backups, sanity gates, no partial edits).

Project Root (canonical):  C:\Projects\MindLab_Starter_Project

Key URLs (verified in session):

• Frontend (Vite dev): http://localhost:5177

• Backend (Express):   http://localhost:8085

• Health endpoint:     http://localhost:8085/health

• Puzzles endpoint:    http://localhost:8085/puzzles

• Difficulty endpoint: http://localhost:8085/difficulty

• Filtered puzzles:    http://localhost:8085/puzzles?difficulty=easy|medium|hard (400 on invalid difficulty)

1) Step-by-step: What has been completed successfully (from start → now)

Note: This summary is based on the conversation history and screenshots available in this project. If any earlier work exists outside these logs, append it using the same structure.

1.1 Full-stack foundations (stable baseline)

• Backend: Node/Express server running on port 8085 with core endpoints wired and sanity-tested.

• Frontend: Vite + React frontend running on port 5177 with navigation to Daily UI, Progress, and Solve a Puzzle.

• Environment: frontend\.env.local contains VITE_API_BASE_URL=http://localhost:8085 (previously missing; now enforced by sanity).

• Sanity automation: RUN_FULLSTACK_SANITY.ps1 used as the must-pass gate before/after edits.

1.2 Core gameplay/UI pages implemented and validated

• Home page: health status + navigation links (as referenced in logs).

• Daily Challenge page: list of puzzles, [SOLVED] markers, selected puzzle panel, Refresh Progress button.

• Solve a Puzzle page: puzzle selection + solving flow; includes difficulty dropdown.

• Progress: shows solved/total and can refresh from backend.

1.3 Difficulty system implemented (frontend + backend)

• Phase 4: DailyChallengeDetailPage.tsx difficulty filter dropdown (All/Easy/Medium/Hard) validated in UI screenshots.

• Phase 5A: /puzzles logic moved out of server.cjs into backend\src\puzzlesRoutes.cjs; server.cjs now requires and registers it.

• Phase 5B: puzzlesRoutes.cjs enriches puzzles with difficulty (from puzzleDifficulty.json) and supports query filtering (?difficulty=easy|medium|hard). Invalid difficulty returns 400 with allowed list.

• Phase 5C: SolvePuzzle.tsx updates /puzzles fetch to use server-side filtering when difficultyFilter != 'all' (fetchJson(`/puzzles${qp}`)).

1.4 Backups, baselines, closeout docs created (non-negotiable)

Backups seen in session (examples; timestamps vary):

• frontend\src\pages\SolvePuzzle.tsx.bak_20260103_115926 (example)

• frontend\src\daily-challenge\DailyChallengeDetailPage.tsx.bak_20260103_132142 and .bak_20260103_134206 (examples)

• backend\src\server.cjs.bak_20260103_142333 and .bak_20260103_143011 (examples)

• backend\src\puzzlesRoutes.cjs.bak_20260103_144629 (example)

Baselines created during phases (full src snapshots):

• C:\Projects\MindLab_Starter_Project\_BASELINE_FRONTEND_PHASE3_20260103_133742

• C:\Projects\MindLab_Starter_Project\_BASELINE_BACKEND_PHASE3_20260103_133742

• C:\Projects\MindLab_Starter_Project\_BASELINE_FRONTEND_PHASE4_20260103_135829

• C:\Projects\MindLab_Starter_Project\_BASELINE_BACKEND_PHASE4_20260103_135829

Closeout text logs created:

• C:\Projects\MindLab_Starter_Project\daily_closeout_docs\DAY_CLOSEOUT__2026-01-03.txt (Phase 3 shown)

• C:\Projects\MindLab_Starter_Project\daily_closeout_docs\DAY_CLOSEOUT__2026-01-03_PHASE4.txt

2) Errors encountered (with details to prevent recurrence)

2.1 PowerShell Select-String parsing / regex mistakes

• Error: Select-String threw parsing/regex errors when patterns contained stray backslashes or quoting issues (e.g., '/app/daily''-:' style mishaps).

• Root cause: Select-String defaults to regex; unescaped special characters caused failures.

• Fix: Use -SimpleMatch for literal searches; prefer single quotes in PowerShell; only use regex when needed and escape properly.

2.2 Placeholder paths not replaced

• Error: PathNotFound when using placeholders like PASTE_THE_CANONICAL_DAILY_FILE_PATH_HERE.

• Fix: Always define canonical variables and enforce Test-Path guards before running Select-String or patch steps.

2.3 Incorrect assumption about backend route file location

• Error: Referenced backend\src\puzzlesRoutes.cjs before it existed; actual /puzzles route was inline in backend\src\server.cjs.

• Fix: Run a recursive scan for '/puzzles' hits to locate the real route, then refactor safely into puzzlesRoutes.cjs.

2.4 Patch anchor mismatch (SolvePuzzle.tsx)

• Error: Patch expected FetchJson<any>(\"/puzzles\") but file used fetchJson<any>(\"/puzzles\") and later fetchJson<any>(`/puzzles${qp}`).

• Fix: READ-ONLY grep to find the exact line; update patch anchor to match exactly; keep 'match exactly once' guard to prevent partial edits.

3) Solutions used to address errors (repeatable)

3.1 Pre-edit guardrails (Golden Rules)

• Define canonical root: $root = 'C:\Projects\MindLab_Starter_Project'

• Test-Path every target file before grep/edit; STOP immediately if missing.

• Create timestamped backups before any write (Copy-Item ... .bak_YYYYMMDD_HHMMSS).

• Prefer Select-String -SimpleMatch for searches.

• No partial edits: patch must be anchor-driven + guarded (exactly once).

3.2 Must-pass verification (sanity checks)

Backend/route checks (expected outcomes noted):

• Invoke-WebRequest "http://localhost:8085/health" -UseBasicParsing | Select-Object StatusCode   # expect 200

• Invoke-WebRequest "http://localhost:8085/puzzles" -UseBasicParsing | Select-Object StatusCode # expect 200

• Invoke-WebRequest "http://localhost:8085/difficulty" -UseBasicParsing | Select-Object StatusCode # expect 200

• Invoke-WebRequest "http://localhost:8085/puzzles?difficulty=easy" -UseBasicParsing | Select-Object StatusCode # 200

• Invoke-WebRequest "http://localhost:8085/puzzles?difficulty=medium" -UseBasicParsing | Select-Object StatusCode # 200

• Invoke-WebRequest "http://localhost:8085/puzzles?difficulty=hard" -UseBasicParsing | Select-Object StatusCode # 200

• try { Invoke-WebRequest "http://localhost:8085/puzzles?difficulty=INVALID" -UseBasicParsing | Select-Object StatusCode } catch { "OK: INVALID difficulty rejected (expected)." ; $_.Exception.Message } # 400 expected

• Set-Location "C:\Projects\MindLab_Starter_Project"

• powershell -NoProfile -ExecutionPolicy Bypass -File ".\RUN_FULLSTACK_SANITY.ps1" # must pass

4) Learning takeaways (to eliminate future issues)

• Never run templated commands with placeholders. Always set canonical $root and concrete $file variables first.

• Default to -SimpleMatch in Select-String. Regex only when required.

• Patch scripts must be anchor-driven and guarded; if anchor mismatch occurs, do READ-ONLY grep first, then adjust anchor to match exactly.

• Always run RUN_FULLSTACK_SANITY.ps1 after any change; rollback using the newest .bak if sanity fails.

5) Inventory: All created/modified assets (known from logs)

5.1 Frontend

• C:\Projects\MindLab_Starter_Project\frontend\src\pages\SolvePuzzle.tsx

• C:\Projects\MindLab_Starter_Project\frontend\src\daily-challenge\DailyChallengeDetailPage.tsx

• C:\Projects\MindLab_Starter_Project\frontend\src\api.ts

• C:\Projects\MindLab_Starter_Project\frontend\.env.local

5.2 Backend

• C:\Projects\MindLab_Starter_Project\backend\src\server.cjs

• C:\Projects\MindLab_Starter_Project\backend\src\puzzlesRoutes.cjs

• C:\Projects\MindLab_Starter_Project\backend\src\difficultyRoutes.cjs

• C:\Projects\MindLab_Starter_Project\backend\src\progressRoutes.cjs

• C:\Projects\MindLab_Starter_Project\backend\src\progressPersistence.cjs

• C:\Projects\MindLab_Starter_Project\backend\src\data\puzzleDifficulty.json

5.3 Scripts / docs / artifacts

• C:\Projects\MindLab_Starter_Project\RUN_FULLSTACK_SANITY.ps1

• C:\Projects\MindLab_Starter_Project\daily_closeout_docs\DAY_CLOSEOUT__2026-01-03.txt

• C:\Projects\MindLab_Starter_Project\daily_closeout_docs\DAY_CLOSEOUT__2026-01-03_PHASE4.txt

• Timestamped .bak backups for each modified file

• Baseline snapshots (_BASELINE_FRONTEND_* and _BASELINE_BACKEND_*)

6) Next remaining steps (recommended, strict Golden Rules)

6.1 Immediate

• Create Phase 5 baseline snapshots (frontend\src and backend\src) using the same naming convention as Phase 3/4.

• Write Phase 5 closeout text file capturing: modified canonical files, backups created, and verification results (200/400).

6.2 Next feature candidates (safe incremental)

• UI polish and consistency (layout/spacing, button states, basic styling).

• Persist difficulty selection (localStorage) for Daily and Solve pages.

• Add minimal automated tests: backend route tests for difficulty filtering; frontend smoke tests.

• Admin/content tooling to add puzzles and update difficulty mapping (future).

• Progress robustness: reset button for dev; ensure persistence file safety.

7) New prompt handoff block (copy/paste)

Use this as the first message in the next session to avoid information loss:

• Project root: C:\Projects\MindLab_Starter_Project

• Frontend: http://localhost:5177 | Backend: http://localhost:8085

• Must-pass gate: powershell -NoProfile -ExecutionPolicy Bypass -File .\RUN_FULLSTACK_SANITY.ps1

• Key canonical files: backend\src\server.cjs; backend\src\puzzlesRoutes.cjs; backend\src\data\puzzleDifficulty.json; frontend\src\pages\SolvePuzzle.tsx; frontend\src\daily-challenge\DailyChallengeDetailPage.tsx; frontend\src\api.ts; frontend\.env.local

• Phase 5 status: /puzzles supports ?difficulty=easy|medium|hard; invalid returns 400; SolvePuzzle.tsx calls fetchJson(`/puzzles${qp}`) where qp is '' for all, or '?difficulty=<level>' when filtered.

• Golden Rules: no edits without Test-Path + timestamped backup; prefer Select-String -SimpleMatch; patch scripts must be anchor-driven + 'match exactly once' guarded; stop and rollback if sanity fails.

End of closeout.