# MindLab Game Creation – Comprehensive Daily Summary (2025-12-28)

This document is a complete, lossless handoff summary of the MindLab game creation effort from inception through the current stabilized baseline. It is written under the assumption that a new prompt or new session may be used next, and therefore explicitly records decisions, file paths, errors, fixes, and future steps.

## 1. Step-by-Step Work Completed Successfully

Step 1 – Project Initialization and Structure Verification
- Root project directory established at:
  C:\Projects\MindLab_Starter_Project
- Frontend and backend split confirmed:
  - frontend/
  - backend/

Step 2 – Backend Entry Point Identification (Golden Rule: No Guessing)
- Verified backend/package.json scripts:
  dev → nodemon src/server.cjs
- Confirmed authoritative backend entry file:
  backend\src\server.cjs
- server.js and other variants identified as legacy/non-runtime.

Step 3 – Duplicate and Legacy File Audit
- Multiple duplicate JSON, JS, and backup files identified.
- All non-runtime files moved to _legacy or _quarantine folders.
- Golden Rule enforced: Only one authoritative file per concern.

Step 4 – Puzzles Data Source Identification
- Confirmed authoritative puzzles data file:
  backend\src\puzzles\index.json
- Confirmed legacy puzzles folder:
  backend\src\puzzles\_legacy (not used at runtime).

Step 5 – Backend API Stabilization
- Backend server started successfully on port 8085.
- Verified endpoints:
  GET /progress → HTTP 200
  GET /puzzles  → HTTP 200 (after fixes).

Step 6 – Frontend Stabilization
- Frontend started via Vite:
  http://localhost:5177
- UI verified:
  - Health status OK
  - Puzzles loaded correctly (6 puzzles)
  - Progress displayed correctly (0 of 6 solved).

## 2. Errors Encountered (Chronological, With Context)

Error 1 – Repeated PowerShell Parsing Failures
- Cause: Partial scripts, missing returns to root directories, and inconsistent execution contexts.

Error 2 – Backend /puzzles Endpoint Returning HTTP 500
- Symptom: 'SyntaxError: Unexpected token … not valid JSON'.
- Misleading factor: JSON appeared visually valid in editors.

Error 3 – Duplicate Puzzle Files
- Multiple puzzle JSON files existed across directories.
- Created ambiguity regarding which file was used at runtime.

Error 4 – UTF-8 BOM (Byte Order Mark)
- Root cause identified using Node.js byte inspection:
  firstCharCode = 65279
- This BOM caused JSON.parse to fail at runtime.

Error 5 – Incorrect Assumptions About Runtime Files
- Initial confusion between server.js and server.cjs.
- Resolved only after verifying package.json and live process bindings.

## 3. Solutions Applied (Proven, Step-by-Step)

Solution 1 – Enforced Golden Rules
- No guessing.
- Every file path proven via commands.
- Every runtime assumption verified via output.

Solution 2 – Runtime Verification Techniques
- Used package.json to identify entry points.
- Used Get-NetTCPConnection and Get-Process to verify live backend.

Solution 3 – UTF-8 BOM Removal (Critical Fix)
- Performed byte-level inspection and removal:
  EF BB BF stripped from puzzles\index.json.
- Revalidated JSON using Node.js JSON.parse.

Solution 4 – API Revalidation
- Restarted backend.
- Confirmed:
  GET /puzzles → 200
  GET /progress → 200.

Solution 5 – Frontend End-to-End Validation
- Restarted frontend.
- Verified UI reflects backend data accurately.

## 4. Learning Takeaways (Golden Rules Reinforced)

1. Never trust visual inspection of JSON; always validate with runtime parsers.
2. UTF-8 BOM is a silent but severe failure point in Node.js.
3. Duplicate files create systemic instability and must be eliminated early.
4. package.json is the source of truth for runtime behavior.
5. Clean baselines must be locked before feature development.
6. Logging, byte inspection, and small verification scripts save days of effort.

## 5. Current Locked Baseline (End of Day State)

- Backend stable on port 8085.
- Frontend stable on port 5177.
- APIs healthy and verified.
- puzzles/index.json is authoritative, BOM-free, and validated.
- No duplicate runtime files.

## 6. Future Game Creation Steps (Next Session)

Next Step 1 – Baseline Protection
- Do not modify legacy or quarantine folders.
- Add pre-run health checks (optional PowerShell script).

Next Step 2 – Gameplay Expansion
- Add new puzzles ONLY to backend\src\puzzles\index.json.
- Maintain UTF-8 without BOM encoding.

Next Step 3 – UI Enhancements
- Improve puzzle interaction UX.
- Add visual progress indicators.

Next Step 4 – Daily Challenge Logic
- Extend existing daily-challenge engine.
- Reuse verified puzzles API.

Next Step 5 – Testing & Automation
- Add automated checks for:
  - Duplicate files
  - BOM presence
  - API health