# MindLab Game Creation – Full Project Summary

Date: 2025-12-30

Project Root: C:\Projects\MindLab_Starter_Project

## 1. What Has Been Completed Successfully (Step-by-Step)

Project structure validated: backend and frontend roots confirmed.

Backend APIs verified: /puzzles, /progress, /progress/solve.

Progress tracking implemented and verified end-to-end.

Frontend Vite server verified at http://localhost:5177.

HealthPanel.tsx identified as homepage navigation controller.

Solve Puzzle page implemented and reachable at /solve.

Daily Challenge flow implemented at /app/daily.

Progress page reflects solved puzzles accurately.

App.tsx confirmed as routing owner and safely modified with backups.

Rollback process verified using timestamped backups.

## 2. Files Created or Modified (Exact Paths)

backend\src\server.cjs

backend\src\routes\progressRoutes.cjs

backend\src\data\progress.json

frontend\src\components\HealthPanel.tsx

frontend\src\pages\SolvePuzzle.tsx

frontend\src\pages\PuzzlesPlay.tsx

frontend\src\pages\Progress.tsx

frontend\src\daily-challenge\DailyChallengeDetailPage.tsx

frontend\src\App.tsx

## 3. Errors Encountered

Incorrect file paths and placeholder paths used in PowerShell.

Confusion between array vs object API response shape.

Duplicate backups causing rollback ambiguity.

Unclear routing ownership before App.tsx identification.

Frontend sanity checks based on brittle string matching.

## 4. Solutions Applied

Golden Rules enforced: prove paths before editing.

Mandatory timestamped backups before edits.

API response shape detection via PowerShell.

Search-based routing ownership proof.

Controlled rollback using latest backup.

## 5. Learnings & Preventive Measures

Never assume routing location—always prove it.

Never assume API shape—inspect actual response.

One-file-at-a-time editing prevents regressions.

Golden Rule checkpoints prevent cascading failures.

Daily closeout documentation avoids information loss.

## 6. Next Action Items

Persist progress state to disk or database.

Prevent re-solving already solved puzzles.

Add completion badge when all puzzles are solved.

Add backend automated tests.

Prepare production build and deployment configuration.