# MindLab Game Creation – Golden Rule Summary

Date: 2025-12-21

## 1. Project Overview

This document summarizes all work completed on the MindLab game creation project from inception to today. It is intended as a full handoff document to allow continuation with zero information loss using a new prompt.

## 2. What Has Been Completed

- Project structure established: frontend (Vite + React + TypeScript) and backend (Node + Express).

- Backend API implemented and confirmed running on port 8085 (health, puzzles, progress endpoints).

- Frontend UI implemented for App, Daily Challenge, and Progress pages.

- Frontend and backend successfully run together locally.

- All hardcoded backend URLs removed from ACTIVE frontend source files.

- A single source of truth API module (frontend/src/api.ts) created and stabilized.

- Frontend API_BASE now strictly requires VITE_API_BASE_URL (no fallback hardcoded URLs).

- TypeScript typecheck (npx tsc --noEmit) passes.

- Frontend tests (Vitest) pass.

- PowerShell guard script implemented to prevent future hardcoded backend URLs.

- Golden Rule enforced: scripts return to project root after execution.

## 3. Errors Encountered

- Repeated PowerShell syntax errors caused by smart quotes, missing string terminators, and partial scripts.

- Regex-heavy PowerShell scripts caused fragile parsing and unexpected token errors.

- Partial code snippets caused inconsistencies between frontend imports and api.ts exports.

- Hardcoded URL guard initially failed due to scanning backup (*.bak) files.

- Frontend blank pages after enforcing env-only API_BASE due to missing VITE_API_BASE_URL at runtime.

## 4. Solutions Applied

- Switched to full, clean PowerShell scripts with UTF-8 NO BOM encoding.

- Eliminated regex-based patching in favor of targeted, safe string replacement.

- Scoped hardcoded URL guard to ACTIVE frontend/src files only (excluding backups).

- Backed up files before every patch operation.

- Required environment variable VITE_API_BASE_URL and documented requirement clearly.

- Validated changes with typecheck, tests, backend run, and frontend dev server.

## 5. What Is NOT Completed

- Frontend browser pages (/app, /app/daily, /app/progress) currently render blank.

- Root cause of blank UI not yet diagnosed (likely missing env injection or runtime fetch failure).

- No runtime error overlay or console log review documented yet.

## 6. Likely Cause of Current Issue

The frontend is now strictly dependent on VITE_API_BASE_URL. If this variable is not defined in frontend/.env.local or injected into the Vite dev server, the API module throws early, resulting in a blank UI despite build/test success.

## 7. Recommended Next Actions (Golden Rule)

- Create frontend/.env.local with: VITE_API_BASE_URL=http://localhost:8085

- Restart frontend dev server after setting env variable.

- Open browser devtools console and network tab to confirm API calls.

- If still blank, add temporary console logging inside api.ts initialization.

- Only proceed to new features after UI renders correctly again.

## 8. Golden Rule Principles Reaffirmed

• Always use full scripts, never partial snippets.
• Always verify correct file paths before execution.
• Always return to project root at script end.
• Always validate with typecheck, tests, and runtime checks.
• Never reintroduce hardcoded backend URLs.