# MindLab Project – Daily Golden Rule Summary (2025-12-20)

## 1. What Has Been Completed (Confirmed Green)

- Backend puzzle data instability fully resolved.

- Single source of truth enforced: backend now ONLY reads from backend/src/puzzles/index.json.

- Legacy backend/src/puzzles/puzzles.json successfully quarantined to backend/src/puzzles/_legacy.

- Regression test added to ensure backend never reverts to puzzles.json.

- Backend API endpoints validated and stable: /health, /puzzles, /progress.

- Frontend confirmed functional for: App home, Daily Challenge, Progress UI.

- End-to-end flow verified: puzzles load, marking solved updates progress.

- Phase 2 – Step 1 (Stability Gate) fully passed: backend tests + frontend tests all green.

- Golden Rule enforced across scripts: always return to project root.

## 2. What Has NOT Been Completed

- Phase 2 – Step 2: Frontend API base URL unification.

- Removal of hardcoded frontend fetch URLs using localhost/127.0.0.1.

- Creation of a stable, reusable frontend API_BASE abstraction.

- Automated frontend regression test preventing reintroduction of hardcoded ports.

## 3. Why It Was Not Completed

- Repeated PowerShell parser errors caused by embedding TypeScript syntax directly into PowerShell expressions.

- Complex regex and quoting rules in PowerShell led to frequent syntax breakage.

- Multiple iterations attempted (v1–v7) without fully isolating scripting language boundaries.

- Script complexity exceeded safe limits for PowerShell-based code transformation.

- Time spent fixing script parsing prevented progress on actual frontend refactor.

## 4. Key Technical Truths Discovered (Critical for Tomorrow)

- PowerShell is NOT suitable for complex TypeScript/regex-based refactoring.

- Frontend API unification must be done either manually or via Node.js codemod scripts.

- Backend architecture is now stable and should NOT be modified further.

- Future scripts must be minimal, single-responsibility, and language-appropriate.

## 5. Recommended Next Action Items (Next Prompt)

- DO NOT continue frontend API unification in PowerShell.

- Option A (Recommended): Manually refactor frontend to use src/api.ts with API_BASE.

- Option B: Write a Node.js codemod script to replace fetch URLs safely.

- Lock Phase 2 – Step 1 as complete and immutable.

- Proceed to Phase 2 – Step 2 ONLY after choosing Node.js or manual approach.

- Add frontend regression test to fail build if ':8085' appears in source.

- Once API unification is complete, move to Phase 3: feature expansion.

## 6. Current Project Health Status

- Backend: ✅ Stable

- Frontend UI: ✅ Functional

- Frontend Architecture: ⚠️ Needs cleanup (API base unification)

- Overall Project: 🟢 Safe to continue tomorrow with corrected approach