# MindLab Game Creation – Golden Rules Closeout (2026-01-04)

## 1. Step-by-step completed work (authoritative state)

• Project initialized with strict Golden Rules (backup-first, canonical paths, no partial edits).
• Backend Express server established with health endpoint (/health).
• Core puzzles endpoint (/puzzles) implemented and stabilized.
• Difficulty system introduced:
  - puzzleDifficulty.json (source of truth)
  - /difficulty endpoint
  - /puzzles?difficulty={easy|medium|hard}
• puzzlesRoutes.cjs created and puzzles logic migrated out of server.cjs.
• server.cjs standardized to mount difficulty + puzzles routes.
• Frontend SolvePuzzle.tsx updated for server-side difficulty filtering.
• DailyChallengeDetailPage.tsx verified compatible.
• Progress persistence implemented.
• Automated full-stack sanity script created and extended (Phase 5).
• Phase 5B/5C baselines created.

## 2. Errors encountered

• Missing file path assumptions.
• Unsafe PowerShell patch anchors.
• Regex mismatches due to formatting differences.
• Risk of partial edits.

## 3. Solutions applied

• Enforced Test-Path checks.
• Mandatory backups before edits.
• Read-only discovery before patching.
• Guard clauses requiring exactly one anchor match.
• SAFE_APPEND patch strategy.
• Automated sanity validation.

## 4. Key learnings

• Always discover before modifying.
• Never patch without guards.
• Server-side filtering scales better.
• Baselines prevent regressions.

## 5. Created tasks & files

Backend:
- server.cjs
- puzzlesRoutes.cjs
- difficultyRoutes.cjs
- progressPersistence.cjs
- puzzleDifficulty.json

Frontend:
- SolvePuzzle.tsx
- DailyChallengeDetailPage.tsx
- api.ts

Automation:
- RUN_FULLSTACK_SANITY.ps1
- PATCH_05_UPGRADE_SANITY_PHASE5_SAFE_APPEND.ps1

## 6. Remaining tasks

• UI polish and accessibility.
• Puzzle authoring tools.
• User onboarding.
• Persistent preferences.
• Automated tests.
• Deployment pipeline.

## 7. New-prompt handoff

Project is stable at Phase 5B/5C.
Run sanity → create baseline → proceed with isolated changes.
No unresolved issues.