# MindLab Phase 3.1 – End of Day Golden Rule Summary

Date: 2025-12-20

## 1. Golden Rule Applied Today

Golden Rule enforced:
- Scripts must parse cleanly
- Run from project root
- Return to project root
- No side effects on require/import
- Full files only, no partial patches

## 2. What WAS Completed Today

- Root cause identified: server.cjs listens on require
- health_api_contract.test.js contains invalid JS
- Confirmed other backend tests are GREEN
- Backups successfully created

## 3. What Was NOT Completed

- Import-safe server.cjs not finalized
- health_api_contract.test.js still failing
- Backend test suite not fully green

## 4. WHY It Was Not Completed

- PowerShell parsing JavaScript is fragile
- Multiple scripts with naming mismatches
- Port conflicts and side effects

## 5. Action Items for Tomorrow

1. Manually fix server.cjs require.main guard
2. Rewrite health_api_contract.test.js using http only
3. Run node --check and npm test
4. Only then rebuild automation