# MindLab Starter Project – Phase Summary (2025-12-26)

## 1. What Has Been Completed Successfully (Step by Step)

Phase 0–3 (Foundation):
- Project root standardized at C:\Projects\MindLab_Starter_Project
- Backend (Node/Express) and frontend (Vite/React) scaffolding completed
- Strict file-path discipline established
- PowerShell automation adopted

Phase 4 (Persistence – FROZEN):
- Progress persistence implemented and verified
- progress.json validated
- ARCHIVE_PHASE_4 frozen and excluded from edits
- Backend /progress endpoints green
- Frontend Progress UI verified

Phase 5 (Partial):
- phase5_scripts and phase5_logs created
- backend/src/puzzles/index.json identified as puzzle source
- /puzzles backend handler verified
- Puzzle count extended on disk (3 → 6)

## 2. Errors Encountered

- PowerShell syntax errors (variables, quotes, braces)
- Mixing Node.js code inside PowerShell scripts
- UTF-8 BOM breaking JSON.parse
- Invalid Join-Path usage
- Backend returning 500 due to malformed JSON

## 3. Solutions Applied

- Enforced NO-BOM UTF-8 writes
- Mandatory backups before modification
- Renamed broken scripts with .BROKEN timestamp
- Disk + server validation after each step
- Backend restarts after data changes

## 4. Learning Takeaways

- Never mix languages in scripts
- Always confirm paths before file creation
- JSON encoding matters
- Restart backend after disk changes
- One source of truth only

## 5. Status at End of Day

✔ Phase 4 complete and frozen
✔ Phase 5 disk-level puzzle extension works
⚠ Phase 5 scripts need clean rebuild next session