# MindLab Game Creation – Full Project Summary

Date: 2025-12-31_205139

## 1. Completed Work (Step-by-Step)

- Verified project structure and root paths.
- Frontend and backend services validated and running.
- Implemented React Router routes for Home, Daily, Progress, and Solve.
- Built and stabilized HealthPanel.
- Connected SolvePuzzle UI to backend APIs.
- Fixed navigation using <Link> instead of raw anchors.
- Standardized environment configuration.
- Created snapshot-based backups.

## 2. Errors Encountered

- PowerShell parsing issues from partial scripts.
- Incorrect file paths.
- Duplicate backups.
- Missing VITE_API_BASE_URL warnings.
- UI non-responsiveness due to anchor tags.

## 3. Solutions Applied

- Enforced full-script execution only.
- Verified paths before edits.
- Timestamped backups.
- Centralized API logic.
- Router-safe navigation.

## 4. Learnings

- Always snapshot before changes.
- Never mix shell and TS logic.
- Restart Vite after env changes.

## 5. Artifacts Created

- App.tsx
- main.tsx
- HealthPanel.tsx
- SolvePuzzle.tsx
- DailyChallengeDetailPage.tsx
- api.ts
- .env.local

## 6. Next Steps

- UI polish.
- Disable duplicate solves.
- Completion state handling.
- Production build verification.