# MindLab Roadmap – Weekly & Monthly Timeline

## Month 1 — Foundation & Setup

### Week 1

- Define vision, mission, value proposition.

- Finalize branding direction.

- Set up project repo and folder structure.

### Week 2

- Backend architecture definition.

- Initialize CommonJS Express server.

- Create PowerShell setup scripts.

### Week 3

- Frontend architecture (React + Vite).

- Basic UI frame + routing.

### Week 4

- Define API contracts.

- Draft puzzle schema.

## Month 2 — Backend & Frontend v1 Build

### Week 5

- Implement health, puzzles, progress routes.

- Add controllers and service logic.

### Week 6

- Integrate backend with test data.

- Add logging and error handling.

- Local PowerShell sanity checks.

### Week 7

- Build puzzle UI.

- Connect frontend to backend API.

### Week 8

- Dockerize backend.

- Local Docker sanity check.

## Month 3 — Testing, Stability, Deployment

### Week 9

- Add Playwright end-to-end tests.

- Add Dredd API validation.

### Week 10

- Fix failing tests.

- Stabilize full stack integration.

### Week 11

- Deploy backend to Render.

- Deploy frontend to Render.

### Week 12

- Cross-device testing.

- Finalize MVP stability.

## Month 4 — Age Adaptive System (v2)

### Week 13

- Implement AgeModeContext.

- Add Kids/Adults/Seniors modes.

### Week 14

- Adaptive themes + color system.

- UI scaling + accessibility.

### Week 15

- Tone adaptation (friendly/neutral/calm).

- Difficulty scaling engine.

### Week 16

- Age onboarding screen.

- Full adaptive UI QA pass.

## Month 5 — Content Expansion

### Week 17

- Kids puzzle packs (shapes, colors).

### Week 18

- Adult puzzle packs (logic, memory).

### Week 19

- Senior puzzle packs (calm, memory recall).

### Week 20

- Daily challenges + analytics.

## Month 6 — Monetization & Launch

### Week 21

- Premium tier setup.

- Family profiles.

### Week 22

- School/senior center licensing models.

### Week 23

- Security audit.

- Performance optimization.

### Week 24

- App store launch prep.

- Global release.