# MindLab Game Creation – Consolidated Review (P1–P3)

Date: December 13, 2025

Sources reviewed: 12.12.2025 summary PDFs (P1, P2, P3).

## 1) What Has Been Completed

• PowerShell-first workflow standardized: full scripts, correct paths, sanity checks, and clear run instructions.

• STEP 0: verify_mindlab_environment.ps1 created to confirm project root, required folders, and required scripts exist before any run.

• STEP 1: clean_mindlab_specs.ps1 created to safely archive duplicate/legacy E2E spec files (move to archive folder with confirmation).

• STEP 2: Daily UI coverage workflow established using a spec writer (write_daily_ui_spec.ps1) and a wrapper (expand_daily_ui_coverage.ps1) to regenerate spec + run Daily UI Playwright test runner.

• STEP 3: Progress UI coverage workflow established using write_progress_ui_spec.ps1 + expand_progress_ui_coverage.ps1 and Progress UI Playwright test runner.

• STEP 4: Backend contract/smoke test added: run_backend_api_smoke.ps1 validates key endpoints (/health, /puzzles, /progress, /daily) and handles JSON/non-JSON responses safely.

• STEP 5: Puzzle content + validation established: backend\data\puzzles.json and validate_puzzles_json.ps1 to sanity-check required fields and JSON structure.

• STEP 6: Orchestration added: run_next_steps_suite.ps1 runs the full sequence and stops on failures.

• Frontend routing corrected (App.tsx) so /app/daily and /app/progress render the intended pages.

• Progress page implemented (Progress.tsx) fetching /progress and rendering 3 metrics with stable data-testid attributes for Playwright.

• Daily challenge page implemented/verified to fetch from backend and provide a basic answer + feedback loop compatible with Playwright checks.

• End-of-day reporting added: Word-friendly RTF summary automation plus a lessons-learned section to prevent repeat issues.

## 2) Errors Identified and Corrections Made

Error: Wrong/unstable file paths and scripts not behaving consistently when run from different folders.

Correction: Standardized on project-root-based paths (Join-Path $projectRoot …) and added Test-Path sanity checks + explicit exit codes/messages.

Error: Daily UI runner error caused by accessing a non-existent property (missing 'Statement' property).

Correction: Rewrote run_daily_ui_test.ps1 to remove invalid property access and use deterministic checks + robust exit handling.

Error: Frontend error: 'Unexpected token <' / '<!DOCTYPE … is not valid JSON' (HTML returned where JSON expected).

Correction: Verified backend running on :8085 and ensured frontend fetch calls target http://localhost:8085/... (not /app/...); guarded res.json() behind res.ok checks.

Error: Old starter UI still showing on /app/daily or /app/progress even after code updates.

Correction: Replaced App.tsx completely with a known-good router version importing Daily + Progress and defining /app/daily and /app/progress routes explicitly.

Error: Duplicate .js files in src caused Vite/Playwright to pick old behavior even when .ts/.tsx was correct.

Correction: Moved duplicate .js files (only when matching .ts/.tsx exists) into a backup folder under src to prevent them from being loaded; nothing deleted.

Error: PowerShell duplicate-js move script failed because logical expressions weren’t grouped (Test-Path + 'or' parsing issue).

Correction: Fixed by wrapping each Test-Path call in parentheses so PowerShell evaluates logical operators correctly.

Error: Frontend overlay: 'Failed to resolve import react-router-dom' after adding routing.

Correction: Installed react-router-dom (and TypeScript types if needed) and restarted the dev server.

Error: Playwright: 'No tests found' when targeting a spec file path on Windows.

Correction: Used forward-slash path + quotes so Playwright treats it as a file path (not a regex) and then reran the full UI suite.

## 3) Planned Next Action Items to Finish Game Creation

• Wire real gameplay → progress tracking: when a puzzle is solved, update backend progress so Progress UI shows real values (not placeholders/N/A).

• Expand puzzles.json meaningfully (10+ puzzles minimum) and keep validate_puzzles_json.ps1 as the gate before merges/runs.

• Improve Daily gameplay UX: clearer loading/error states, consistent feedback messages, wrong-answer retry flow, and stable selectors/testIds.

• Progress UI polish: basic layout + optional animations while keeping Playwright selectors stable.

• Use run_next_steps_suite.ps1 as the single source-of-truth pre/post change to avoid regression loops.

• Add CI later: run backend smoke + UI suite in an automated pipeline.

• Keep daily documentation: generate RTF summary + lessons learned, optionally checkpoint with git.

## 4) Daily Runbook (Suggested)

• Start backend + frontend; run verify_mindlab_environment.ps1.

• Manual sanity: open /app/daily and /app/progress; confirm no JSON parse errors and correct pages render.

• Run tests: expand_daily_ui_coverage.ps1, expand_progress_ui_coverage.ps1, then run_next_steps_suite.ps1.

• End of day: generate RTF summary and optionally commit a clean checkpoint.