# MindLab – Daily Operating Guide & Phase Tracker

Effective Date: 2025-12-13

Purpose: Eliminate ambiguity, prevent repeat errors, and clearly track game-creation progress day by day.

## SECTION A — Non‑Negotiable Operating Rules (Always Apply)

• Always use absolute, project‑root‑based paths (define $projectRoot first; use Join‑Path everywhere).

• Always state the exact folder a command/script must be run from (no assumptions).

• Never rely on relative paths or current working directory behavior.

• No duplicate active source files allowed (.js vs .ts/.tsx). If found, MOVE to backup — never delete blindly.

• If logic is wrong or fragile, REPLACE the script — do not patch repeatedly.

• Every script must validate prerequisites (folders, ports, dependencies) before doing work.

• Fail fast, fail loud: clear error message + clear next step.

• One source of truth per concern (one runner, one orchestrator, one spec per intent).

• Stable selectors only (data-testid) for UI automation.

• Documentation at end of day is mandatory, not optional.

## SECTION B — Daily Workflow (Mandatory Sequence)

• 1. Morning sanity: start backend, start frontend, verify health and routing manually.

• 2. Run full baseline check (run_all.ps1 or run_next_steps_suite.ps1). If not green, STOP and fix.

• 3. Make ONE logical change at a time (UI, backend, or test).

• 4. Re-run the smallest relevant test/spec immediately after the change.

• 5. If green, proceed; if red, fix before adding new work.

• 6. Never stack changes without an intermediate green checkpoint.

• 7. End-of-day: run full check again and create Word/RTF summary.

## SECTION C — Error Elimination Playbook

• Path errors → stop, inspect script root definition, fix Join‑Path usage.

• Unexpected UI behavior → check for duplicate files before debugging logic.

• Playwright failures → verify selector stability, routing, and waits before changing tests.

• JSON parse errors → confirm backend endpoint, port, and response shape.

• Repeated failure → replace the script or component instead of patching.

## SECTION D — Game Creation Phase Tracker

• PHASE 0 — Infrastructure Stability (COMPLETED): paths, scripts, runners, backups.

• PHASE 1 — UI Coverage & Routing (COMPLETED): Daily, Progress, Game Flow tests.

• PHASE 2 — Core Gameplay Wiring (IN PROGRESS): puzzles list, answer handling, progress updates.

• PHASE 3 — UX Polish & Content Expansion (NEXT): richer puzzles, feedback, layout.

• PHASE 4 — Reliability & CI (UPCOMING): CI pipeline, regression prevention.

• PHASE 5 — Release Readiness (FINAL): build, deploy, final verification.

## SECTION E — How We Will Use This Going Forward

• This document is the default reference before starting any task.

• Every new action must clearly state which PHASE it belongs to.

• If a step violates Section A rules, it is invalid by default.

• When confusion appears, stop and re-align to this guide before proceeding.

• This guide evolves only when a new, proven lesson is learned.