# MindLab Daily Summary – 2025-12-13

## 1. What Was Completed

• Backend progress system stabilized with a single source of truth.
• /progress and /progress/solve APIs verified via curl and browser.
• Frontend Daily and Progress pages now correctly reflect shared backend state.
• CORS issues resolved between frontend (5177) and backend (8085).
• Syntax errors in server.cjs eliminated and backend starts cleanly.
• All Playwright E2E tests pass green.

## 2. Errors Encountered

• Repeated “Unexpected token }” syntax errors due to partial patching.
• Frontend showed “Failed to fetch” despite backend returning 200.
• Progress UI showed stale values (0/2) while backend state was correct.
• Multiple /progress handlers defined in different places.
• Inline routes and progressRoutes.js both active causing drift.

## 3. Root Causes Identified

• Duplicate progress logic (inline routes + progressRoutes.js).
• Multiple state objects (__progress vs globalThis.__mindlabProgress).
• Patching scripts modified code without removing legacy blocks.
• Frontend and backend were briefly using different data paths.

## 4. Corrections Made

• Enforced single source of truth for progress state.
• Moved all progress logic into progressRoutes.js.
• Removed duplicate inline /progress routes from server.cjs.
• Verified route wiring explicitly with grep + curl.
• Added backups before every edit and syntax checks after.

## 5. Current System State

• Backend: clean startup, stable APIs.
• Frontend: Daily and Progress pages fully synced.
• Data flow: /daily → POST /progress/solve → GET /progress.
• Tests: all green.

## 6. Next Steps for Game Creation

1. Lock backend API contracts (no more patching).
2. Add persistence layer for progress (DB or file).
3. Expand puzzle types (logic, memory, timed).
4. Add user accounts / profiles.
5. Add streak rewards and achievements.
6. Prepare production build + Docker validation.