# MindLab Daily Summary — 2025-12-16

WHAT WE ATTEMPTED TODAY

- Phase 2.2 frontend test stabilization

- Introduce Vitest / Playwright guardrails

- Prevent backups and E2E tests from running in unit tests

- Create automation scripts for Phase 2.2A / 2.2B

WHAT FAILED TODAY

- PowerShell scripts failed parse checks due to:

* Unterminated here-strings

* JS glob patterns parsed as PowerShell

* Inline node -e quoting errors

- Frontend tests executed backup and E2E files

- Playwright errors caused by unintended test discovery

ROOT CAUSES

- Implicit Vitest test discovery

- No separation between unit tests and E2E tests

- Automation attempted before freezing a clean manual baseline

WHAT WE SUCCESSFULLY COMPLETED

- Backend Phase 2.1 / 2.1D fully GREEN

- puzzles.json normalized and validated

- Backend tests stable

- Root cause isolated to frontend test discovery

PLAN FOR TOMORROW

1. Stop automation — manual commands only

2. Run frontend tests manually and observe discovery

3. Create minimal vitest.config.ts with explicit include/exclude

4. Separate unit vs E2E commands

5. Verify GREEN manually

6. Only then create ONE clean automation script

RULES GOING FORWARD

- No partial scripts

- Parse check must pass before execution

- Manual first, automation second