# MindLab Daily Summary – 2025-12-17

## What Was Completed Today

- Frontend unit tests stabilized using Vitest (unit-only configuration).
- Fixed Vitest scope to avoid Playwright E2E and node_modules conflicts.
- Verified frontend and backend daily sanity checks (both GREEN).
- Reintroduced Playwright E2E correctly with isolated configuration.
- Created separate Playwright PROD configuration using *-prod.spec.ts pattern.
- Added npm scripts: test:e2e, test:e2e:prod, test:e2e:ui, test:e2e:report.
- Installed Playwright browsers safely.
- Successfully executed E2E LOCAL and PROD test suites.
- Verified Playwright HTML reports (localhost:9323).
- Confirmed CI-friendly non-watch execution paths.

## Errors Encountered & How They Were Resolved

- Vitest running Playwright E2E tests resolved by strict test exclusion rules.
- test()/test.describe() execution errors resolved via proper runner separation.
- jest-dom / vitest type import failures fixed by isolating unit tests.
- PowerShell parse errors fixed through corrected quoting and block structure.
- Missing npm script properties resolved via safe package.json mutation.
- PROD Playwright runner added with dedicated config file.

## Current System Status

- Frontend unit tests: GREEN
- Backend tests: GREEN
- Playwright E2E (LOCAL): GREEN (15 passed, 2 skipped)
- Playwright E2E (PROD): GREEN (2 passed, expected skips)
- Test isolation: Correct
- CI readiness: Ready

## Tomorrow’s Action Items

1. Phase 2.2E – Build a unified PowerShell runner (backend + frontend + tests).
2. Add CI pipeline documentation (GitHub Actions / Azure DevOps).
3. Add Playwright trace/video artifacts for PROD failures.
4. Finalize and lock test strategy documentation.

Status: Day closed successfully. System stable and validated.