# MindLab – Daily Summary & Tomorrow Plan

Date: 2025-12-12

1. What We Completed Today

- Verified backend and frontend dev servers running cleanly on ports 8085 (backend) and 5177 (frontend).

- Confirmed full local sanity script (sanity_local.ps1) runs PASS with all backend endpoints healthy (/health, /puzzles, /progress, /app).

- Finalized new Playwright spec: tests\e2e\mindlab-game-flow.spec.ts to cover the high-level user journey:

• User can view Home, Daily, and Progress pages without errors.

• User can go from Daily to Progress and see overall progress summary.

- Fixed initial path and timeout issues for the new spec and proved it runs PASS when executed directly via Playwright CLI.

- Designed and implemented run_game_flow_ui.ps1 with clear logging, optional --TraceOn, and proper error handling.

- Updated run_all.ps1 so the LOCAL Playwright e2e stage includes mindlab-game-flow.spec.ts and re-ran the full check; all PASS.

- Took a timestamped backup of scripts and tests_e2e using backup_fullcheck.ps1 and verified its contents.

2. Plan for Tomorrow (Step-by-Step)

Step 1 – Morning startup & quick confidence check:

1.1 Start backend dev:

cd C:\Projects\MindLab_Starter_Project\backend

.\run_backend_dev.ps1

1.2 Start frontend dev:

cd C:\Projects\MindLab_Starter_Project\frontend

npm run dev

1.3 Run daily stack helper:

cd C:\Projects\MindLab_Starter_Project\frontend

.\run_mindlab_daily_stack.ps1

Step 2 – Re-run focused UI suites:

2.1 Full UI suite:

cd C:\Projects\MindLab_Starter_Project\frontend

.\run_ui_suite.ps1

2.2 Game flow UI script:

cd C:\Projects\MindLab_Starter_Project\frontend

.\run_game_flow_ui.ps1

Step 3 – Expand game flow coverage:

3.1 Extend tests\e2e\mindlab-game-flow.spec.ts to cover:

• Opening a puzzle from Daily and submitting an answer.

• Verifying progress counters update after solving.

• Returning to Home and checking summaries.

3.2 Keep spec readable using helper functions (goHome, goDaily, goProgress).

Step 4 – New mini-game / puzzle design stub:

4.1 Draft a new puzzle/mini-game idea in a design note.

4.2 Create a simple React UI stub for that game.

4.3 Add a placeholder test (e.g., mindlab-new-game.spec.ts) that verifies the new screen loads.

Step 5 – End-of-day safety net:

5.1 Run full check again:

cd C:\Projects\MindLab_Starter_Project\frontend

.\run_all.ps1

5.2 If PASS, run backup_fullcheck.ps1 to capture scripts + tests.

5.3 Generate a short EOD Word summary of changes.