# MindLab – Final Readiness Package (Items 3–5)

Date: December 13, 2025

Based on full end-to-end review of pages 1–629 (P1–P3).

## 3) Game Completion – Definition of Done (DoD)

• Backend APIs are stable and pass run_backend_api_smoke.ps1 with no failures.

• Daily gameplay flow works end-to-end: puzzle loads, answer submission handled, feedback shown.

• Solving or failing a puzzle updates backend progress state deterministically.

• Progress endpoint returns accurate values for solvedToday, totalSolved, and streak.

• Progress UI renders real (non-placeholder) values and passes Progress UI Playwright tests.

• All UI tests (Daily + Progress) pass consistently via run_next_steps_suite.ps1.

• No duplicate or legacy frontend files (.js vs .ts/.tsx) remain active in src.

• Frontend routes /app/daily and /app/progress render correct pages without JSON parse errors.

• Puzzle content (puzzles.json) validates via validate_puzzles_json.ps1.

• Daily start and end-of-day runbooks execute without manual fixes.

## 4) Risk Assessment – What Could Still Break

Risk: Path regressions

Impact: New scripts added without Join-Path + projectRoot discipline could reintroduce fragile runs.

Risk: Duplicate frontend files

Impact: Accidentally reintroducing .js files alongside .ts/.tsx may cause Vite/Playwright to execute old logic.

Risk: Frontend–backend contract drift

Impact: Changing backend response shape without updating UI/tests could cause silent UI or Playwright failures.

Risk: Playwright selector instability

Impact: Changing UI markup without stable data-testid attributes could cause flaky UI tests.

Risk: Environment assumptions

Impact: Different machines or CI agents may lack Node, Playwright browsers, or correct ports if not documented.

## 5) CI / Hardening Checklist (Derived from Review)

• Install Node.js LTS and Playwright dependencies in CI agent.

• Run verify_mindlab_environment.ps1 as the first CI step.

• Start backend service on port 8085 in CI.

• Start frontend service and wait for readiness.

• Run run_backend_api_smoke.ps1.

• Run expand_daily_ui_coverage.ps1 and expand_progress_ui_coverage.ps1.

• Run run_next_steps_suite.ps1 as the final gate.

• Fail the pipeline on any non-zero exit code.

• Archive CI artifacts: Playwright reports, logs, and Word/RTF daily summary.

• Require CI pass before merging changes to main branch.