# MindLab Game Creation – Technical / Engineering Summary

Date: 2025-12-18
Audience: Developers, CI/CD, Auditors

## 1. Project Overview

MindLab is a cognitive puzzle-based web application designed to deliver daily challenges,
track user progress, and provide health and performance insights. The project was structured
from day one to emphasize testability, automation, and long-term maintainability.

## 2. Architecture Overview

Frontend:
- Vite + React
- UI routes: Home, Daily, Progress, Health
- State designed to support puzzle flow and result feedback

Backend:
- Node.js + Express
- REST APIs: /health, /puzzles, /progress
- Stateless design for test isolation

Testing Layers:
- Unit: Vitest (frontend), Jest (backend)
- E2E: Playwright (LOCAL + PROD runners)

Automation Philosophy:
- Parse-first, execute-second
- No manual state assumptions
- Every phase repeatable from a clean shell

## 3. Phase-by-Phase Timeline

Phase 0 – Daily Routines & Sanity
Why: Establish trust baseline before feature work.
Actions:
- Daily sanity scripts
- Parse checks
- Backup discipline

Phase 1 – Stability & Trust
Why: Eliminate flaky behavior.
Actions:
- Backend contract tests
- Frontend smoke tests

Phase 2 – Testing Strategy Evolution
2.2A – Initial E2E failures
Why: Vitest and Playwright interference discovered.

2.2B – Unit isolation fix
Why: Separate CI-safe unit tests from browser tests.

2.2C – Playwright reintroduction
Why: Restore true user-flow validation.

2.2D – PROD runner separation
Why: Prevent LOCAL config leakage into PROD tests.

2.2E – One-command fullcheck
Why: Single reliable verification entrypoint.

## 4. Major Errors Encountered

Port Conflicts (5177, 8085, 9323)
Cause: Orphaned dev servers.
Fix: daily_cleanup_ports.ps1 with array-safe parameters.

Config Pollution
Cause: Shared Playwright config.
Fix: Dedicated playwright.prod.config.ts.

E2E Flakiness
Cause: Server race conditions.
Fix: Deterministic startup + teardown in PowerShell.

PowerShell Parse Failures
Cause: Partial script edits.
Fix: Enforced full-file rewrites + parse checks.

## 5. What Is Fully Completed

- Backend API contracts GREEN
- Frontend unit tests GREEN
- Playwright LOCAL E2E GREEN
- Playwright PROD E2E GREEN
- One-command Phase 2.2E fullcheck GREEN
- Auto port cleanup wired safely

## 6. Current State of the Game

Features:
- Daily puzzles
- Puzzle solving & feedback
- Progress metrics
- Health dashboard

Test Coverage:
- Unit + Integration
- End-to-End (LOCAL & PROD)

Production Safety:
- PROD runner isolated
- No dev-only ports assumed

## 7. What Remains

- Feature expansion (new puzzle types)
- CI/CD pipeline hardening
- Release automation
- Scaling & observability

## 8. Lessons Learned

- Strict phase discipline prevents compounding failures
- One-command verification is critical
- Port hygiene must be automated
- Parse checks save hours of debugging
- Separation of concerns is non-negotiable