MindLab – Game Creation Action Items

Status, completed work, and next steps (generated 2025-12-13)

# 1. Project context

Goal: ship a stable MindLab web app (backend + frontend) with repeatable, error-free local runs and Playwright E2E coverage, then incrementally expand game features (Daily Challenge, Puzzles, Progress, and the full gameplay loop).

# 2. What has been completed (confirmed green)

Local DEV stack can be started reliably: backend on http://localhost:8085 and frontend on http://localhost:5177.

Core backend endpoints respond with HTTP 200 during sanity checks: /health, /puzzles, /progress, /daily, /app.

React Router dependency issue was resolved so /app and /app/daily render instead of showing the Vite overlay error.

Daily UI page loads and shows a puzzle input flow; Playwright Daily UI spec runs and passes (with gameplay checks skipped when puzzle list feature is not present).

Game Flow E2E spec was added and is included in the full local Playwright run (run_all.ps1), bringing the full check to an all-green state.

Full-check backup process works (backup_fullcheck.ps1) and produces timestamped folders under frontend\backups\fullcheck_YYYYMMDD_HHMM.

# 3. What still needs to be completed

Standardize script locations and naming (root vs frontend). Several helper scripts exist in multiple places; choose a single ‘source of truth’ folder and reduce duplication.

Fix and finalize d_export_summary.ps1 (known remaining issue).

Harden Playwright tests to avoid timeouts/flakes (use stable locators, explicit waits for navigation, and longer test timeout only where needed).

Implement ‘puzzles list’ feature for the Daily UI optional checks (so optional gameplay checks are no longer skipped).

Move from local-only reliability to CI reliability (GitHub Actions: install, build, run backend, run Playwright, store artifacts).

Gameplay roadmap items: richer puzzle types, scoring, streaks, user profile, progress persistence across sessions, and basic UX polish.

# 4. Action items – Step-by-step plan (with reasons)

## Step 0 – Start clean (one-time per session)

| Action (do this) | Reason (why) |
| --- | --- |
| Close old terminals and stop old servers | Eliminates port conflicts (8085/5177) and stale processes. |
| Start backend dev server from project root | Ensures /health and gameplay endpoints are available for the UI and tests. |
| Start frontend dev server from frontend folder | Ensures Vite is serving /app routes for Playwright and manual checks. |

## Step 1 – Run ‘full check’ and confirm baseline

| Action (do this) | Reason (why) |
| --- | --- |
| Run run_all.ps1 (or the agreed full-check script) | Confirms sanity_local + Playwright suite are green before making changes. |
| If any test fails, reproduce by running the single spec path directly | Speeds debugging and avoids noise from unrelated specs. |

## Step 2 – Stabilize and harden the Game Flow spec

| Action (do this) | Reason (why) |
| --- | --- |
| Update mindlab-game-flow.spec.ts to use stable navigation patterns (expect URL/heading after click) | Prevents timeouts caused by clicking links before the DOM is ready or using brittle selectors. |
| Add explicit waits for route changes (toHaveURL) and page readiness | Reduces flakes from slow renders or network delays. |
| Re-run only that spec with trace on | Trace gives exact failure context and keeps iteration fast. |

## Step 3 – Enable ‘puzzles list’ in Daily UI (remove ‘skipped’ checks)

| Action (do this) | Reason (why) |
| --- | --- |
| Confirm backend /puzzles returns the list used by the UI | Aligns UI with API contract. |
| Update Daily UI page/component to render a visible list of puzzles when available | Allows optional Playwright checks to validate real gameplay instead of skipping. |
| Add/adjust Playwright assertions to match the on-screen puzzle list | Keeps tests aligned with user-visible behavior. |

## Step 4 – Reduce script duplication and lock file paths

| Action (do this) | Reason (why) |
| --- | --- |
| Decide the canonical script folder (recommended: project root for entry scripts, frontend\tools for FE-only helpers) | Avoids ‘file not found’ and wrong-path errors. |
| Add guardrails in scripts: validate paths with Test-Path and print clear remediation steps | Prevents time wasted on missing files and confusing relative paths. |
| Re-run backup_fullcheck.ps1 | Captures the new known-good script layout and tests. |

## Step 5 – End-of-day packaging

| Action (do this) | Reason (why) |
| --- | --- |
| Run backup_fullcheck.ps1 and verify the latest backup folder contains scripts and tests | Ensures rollback is always possible. |
| Generate EOD summary (fix d_export_summary.ps1 last) | Documentation prevents repeating the same mistakes tomorrow. |

# 5. Reference commands (copy/paste)

Use these exact commands to avoid wrong working directories and path issues:

cd C:\Projects\MindLab_Starter_Project

.\run_backend_dev.ps1

cd C:\Projects\MindLab_Starter_Project\frontend

npm run dev

cd C:\Projects\MindLab_Starter_Project\frontend

.\run_all.ps1

npx playwright test tests/e2e/mindlab-game-flow.spec.ts --trace=on

.\backup_fullcheck.ps1

Note: when running Playwright with a single file, prefer forward slashes (tests/e2e/...) to avoid regex interpretation edge cases.

# 6. Top risks to watch (and mitigations)

Path drift (files moved, scripts in multiple folders): Mitigate by choosing one canonical location and adding Test-Path guards + clear error messages.

Flaky Playwright due to timing/routing: Mitigate with stable locators, toHaveURL/toBeVisible waits, and trace-on for failures.

Backend/Frontend not started before tests: Mitigate by keeping run_all.ps1 responsible for verifying endpoints before executing E2E.

MindLab – Internal build notes