# MindLab Game Creation – Consolidated Status & Action Summary

Date: 2025-12-13

## 1. What Has Been Completed

• Stable local development workflow established (backend :8085, frontend :5177) with repeatable green runs.

• PowerShell-first discipline enforced: full scripts, correct paths, sanity checks, and clear error handling.

• Environment verification and duplicate spec cleanup implemented.

• Daily UI and Progress UI Playwright coverage created and consistently passing.

• Backend API smoke testing added for core endpoints.

• Puzzle JSON structure defined and validated via script gate.

• Frontend routing fixed and React Router issues resolved.

• Game Flow E2E spec added and integrated into full local run.

• Backup and recovery workflow proven with timestamped folders.

• Daily/EOD documentation habit established.

## 2. Errors Encountered and How They Were Resolved

Error: Unstable file paths

Resolution: Standardized on project-root-based paths with Join-Path and Test-Path guards.

Error: Invalid PowerShell property access

Resolution: Rewrote runners to remove invalid property usage and rely on exit codes.

Error: Frontend JSON parse errors

Resolution: Corrected API URLs and guarded JSON parsing.

Error: Old UI rendering

Resolution: Replaced routing configuration and removed duplicate frontend files.

Error: Duplicate .js overriding .ts

Resolution: Archived duplicate .js files instead of deleting.

Error: Playwright path/timeouts

Resolution: Corrected path quoting and added stable waits/selectors.

Error: Missing dependencies

Resolution: Installed required frontend dependencies and restarted.

## 3. Procedures Followed to Eliminate Errors

• Run sanity and full-check scripts before and after changes.

• Fix one issue at a time and re-run the smallest failing test.

• Replace flawed scripts instead of patching blindly.

• Archive duplicates instead of deleting files.

• Use stable selectors for Playwright tests.

• Document lessons learned daily.

## 4. Remaining Actionable Items to Finish Game Creation

• Wire gameplay results to backend progress.

• Expand puzzle content and variety.

• Implement visible Daily puzzles list in UI.

• Polish Daily and Progress UI UX.

• Harden Playwright tests.

• Fix remaining summary export script.

• Prepare CI pipeline.

## 5. Start-of-Day Steps (Next Session)

• Start backend server.

• Start frontend server.

• Run full local check.

• Proceed with gameplay/UI work.

• Re-run tests after each change.

• End with backup and summary.