MindLab — Step-by-Step Next Steps (No Partial Codes)

Date: 2025-12-12

What’s currently green

Backend + Frontend are running, core sanity checks pass, and the UI/Playwright suite can run green. You also created/validated a FullCheck backup folder under frontend\backups\fullcheck_YYYYMMDD_HHMM.

Step 0 — Start backend and frontend (correct paths, no confusion)

Open TWO PowerShell windows (Admin recommended). Keep them open while running tests.

0A) Backend (Window #1)

cd C:\Projects\MindLab_Starter_Project
.\run_backend_dev.ps1

# Sanity (optional): confirm health is 200
curl http://localhost:8085/health

0B) Frontend (Window #2)

cd C:\Projects\MindLab_Starter_Project\frontend
npm run dev

# Sanity (optional): confirm app is 200
curl http://localhost:5177/app

Step 1 — Run the daily “all green” check (single command)

Run this from the frontend folder once both servers are up:

cd C:\Projects\MindLab_Starter_Project\frontend
.\run_all.ps1

Expected: Sanity PASS + Playwright e2e PASS. If FAIL, stop here and fix before continuing.

Step 2 — Run the Game Flow UI spec (the new coverage)

This confirms navigation across Home → Daily → Progress stays stable.

cd C:\Projects\MindLab_Starter_Project\frontend
.\run_game_flow_ui.ps1

# If you ever run it directly, use forward slashes so Playwright treats it as a path:
npx playwright test tests/e2e/mindlab-game-flow.spec.ts --trace=on

Step 3 — Today’s recommended game-creation work (in order)

Now that runs are stable, the best use of time is to turn the Daily UI from “basic” into a real playable daily challenge (so tests stop skipping gameplay checks and start verifying real user flow).

3A) Implement ‘Daily puzzles list’ in the Daily UI (so optional checks stop skipping)

Right now, the Daily UI tests print: “no puzzles list found yet; skipping gameplay checks.” That means the UI does not expose a stable, testable list/structure yet.

Goal for today: display a visible list of puzzles with stable selectors.

Suggested UI contract (simple + stable):

- On /app/daily show:
  - A heading: 'Daily Challenge'
  - A list container with data-testid='daily-puzzles-list'
  - Each puzzle row with data-testid='daily-puzzle-item'
  - Each item shows the question text
  - Clicking an item opens the puzzle detail (or reveals answer input)

3B) Align the backend ‘/daily’ payload with the UI expectation

Confirm the /daily response contains a puzzles array and that each puzzle has an id + question + answer (or options). If the backend already returns puzzles, focus on UI rendering. If not, add/normalize it.

Sanity check commands:

curl http://localhost:8085/daily
curl http://localhost:8085/puzzles
curl http://localhost:8085/progress

3C) Once the UI shows a list, tighten Playwright to assert it (no more skips)

After the list exists, update the optional Daily UI spec to look for the list container and at least 1 item. This moves your suite from “soft skip” to real validation.

Open the spec in Notepad (edit only via Notepad per our workflow):

cd C:\Projects\MindLab_Starter_Project\frontend
notepad .\tests\e2e\mindlab-daily-ui-optional.spec.ts

Step 4 — Safety backup (final, reliable, no placeholders)

You already have backup_fullcheck.ps1 working. The key is to verify paths using the actual file locations (some scripts live at repo-root, some under frontend).

Run the backup script from frontend:

cd C:\Projects\MindLab_Starter_Project\frontend
.\backup_fullcheck.ps1

Expected: it copies e2e specs and any found helper scripts into a new folder under frontend\backups\fullcheck_YYYYMMDD_HHMM.

Step 5 — End-of-day wrap (and the one known issue)

Only known remaining issue: d_export_summary.ps1. Don’t let it block progress. At end of the day, we’ll fix/export the summary once the dev work is merged and tests are green.

5A) Final ‘green’ command before stopping

cd C:\Projects\MindLab_Starter_Project\frontend
.\run_all.ps1

5B) Optional: capture logs folder snapshot

If you want to keep a copy of the latest test output:

cd C:\Projects\MindLab_Starter_Project\frontend
Get-ChildItem .\test-results -Recurse | Select-Object FullName, Length | Out-File .\test-results_inventory.txt -Encoding utf8

If something fails — fast triage checklist

Backend not running: run_backend_dev.ps1 window died or port 8085 changed.

Frontend not running: npm run dev window died; port changed; dependencies not installed.

Playwright ‘No tests found’: path passed as regex; use forward slashes; confirm file exists under frontend\tests\e2e.

Timeouts clicking links: selector mismatch; link text changed; add stable data-testid in UI.

Imports fail (Vite): missing dependency (e.g., react-router-dom) or node_modules corrupted; run npm install.