# MindLab Project – Technical / Engineering Summary

Date: 2025-12-18

## 1. Project Overview

MindLab is a full‑stack web application designed to deliver daily cognitive puzzles, track user progress, and provide analytics-driven feedback. The project emphasizes deterministic builds, repeatable local execution, and CI‑ready automation.

## 2. Architecture

Frontend: Vite + React + TypeScript
Backend: Node.js + Express
Testing: Vitest (unit), Jest (backend), Playwright (E2E)
Automation: PowerShell orchestration scripts

Why: Clear separation allows fast UI iteration, stable API contracts, and reliable end‑to‑end validation.

## 3. Engineering Rules Established

- Parse‑first discipline: every script must parse green before execution
- Idempotent scripts: safe to re‑run
- Backups before mutation
- Local ≠ PROD isolation

Why: Prevents cascading failures and makes debugging deterministic.

## 4. Phase Progress Summary

Phase 0–1: Environment stabilization, baseline scripts
Phase 2.x: One‑command fullcheck orchestration
Phase 2.2E: Added PROD Playwright, port cleanup automation, and safety guards

Why: Single command confidence before CI adoption.

## 5. Major Issues Encountered & Resolutions

- Port collisions (5177, 8085, 9323): solved via daily_cleanup_ports.ps1
- PowerShell array vs string parameter bugs: corrected invocation syntax
- Backend fetch failures: traced to server lifecycle timing

Why: These failures exposed hidden coupling between dev servers and tests.

## 6. Current Verified State

- Backend unit tests: GREEN
- Frontend unit tests: GREEN
- Playwright E2E (LOCAL & PROD): GREEN
- Phase 2.2E fullcheck: GREEN

## 7. Deliverables Created

- daily_cleanup_ports.ps1
- phase_2_2E_one_command_fullcheck.ps1
- PROD Playwright config
- Logging + backups infrastructure

## 8. Next Action Items

1) Finalize fix_phase_2_2E_wire_cleanup.ps1 (clean rewrite)
2) Lock script interfaces (no positional params)
3) Add CI pipeline (GitHub Actions)
4) Add health‑check wait before backend tests
5) Documentation freeze + version tag

Why: Transition from local reliability to CI enforcement.