# MindLab App Development Roadmap

Phase 0 to Phase 6 has been completed. Make sure you provide complete Full Codes to run for the Phase 7. Let us set up a sanity check and expected result in each step and without the success of that step, no need to the next steps. Let us tackle each piece of code to run successfully . Make sure the instructions are listed first , then step by step actions following each instruction.

## Phase 0 — Baseline (✅ Done)  Done

Goal: Working stack with functional frontend and backend.

Backend: http://127.0.0.1:8085
Frontend: http://localhost:5173
Auth flow and World State verified.

Smoke Tests:
Invoke-RestMethod http://127.0.0.1:8085/health
Invoke-RestMethod http://127.0.0.1:8085/world/state

Definition of Done: Both endpoints return 200; frontend displays world state.

## Phase 1 — Game Loop API (Backend)   Done

Goal: Add endpoint to submit answers and update game state.
Steps:
1. Add schema columns xp, level, streak
2. Seed static puzzles
3. Add POST /puzzles/answer endpoint
4. Test with PowerShell Invoke-RestMethod
Definition of Done: Returns {correct:true/false, newState}.

## Phase 2 — Game UI (Frontend)  Done

Goal: Add playable puzzle interface and world progress display.
Steps:
1. Create GamePanel.tsx, ResultBanner.tsx, ProgressPanel.tsx
2. Wire to backend APIs (/puzzles/next, /puzzles/answer)
3. Reuse auth flow
Definition of Done: Full play loop runs correctly from the browser.

## Phase 3 — Persistence & Progress Rules Done

Goal: Add progress persistence and level-up logic.
Steps:
1. Add attempts table
2. Update answer endpoint with XP/streak logic
3. Add GET /progress
4. Display progress and history in frontend

Definition of Done: Progress persists; history displays.

## Phase 4 — Content Engine (Puzzle Variety)  Done

Goal: Generate diverse puzzles dynamically.

Steps:
1. Add generators for arithmetic, sequence, word puzzles
2. Server hides correct answers; verify on backend only

Definition of Done: At least 10 puzzle types work dynamically.

## Phase 5 — UX Polish & Edge Cases Done

Goal: Improve polish, stability, and usability.

Steps:
1. Add loading, error, retry handling
2. Auto logout on expired token
3. Add accessibility improvements

Definition of Done: No console errors, smooth gameplay.

## Phase 6 — Tooling & Automation  Done

Goal: Fully repeatable setup and launch.

Steps:
1. Create run_backend.ps1 and run_frontend.ps1
2. Optional: run_all.ps1
3. Add .env templates and README

Definition of Done: One command brings entire stack up.

## Phase 7 — QA & Bug Bash Done

Goal: Verify stability and correctness.

Steps:
1. Run tests for auth, puzzles, network errors
2. Review logs and fix bugs

Definition of Done: No blocking bugs; tests pass.

## Phase 8 — Packaging & Deployment

Goal: Deploy full app.

Steps:
1. Dockerize backend and DB
2. Build and host frontend
3. Configure production environment

Definition of Done: Deployed URLs for API and web available.