# MindLab – Daily Summary and Tomorrow Plan (2025-11-28)

## 1. Summary of Work Completed Today

• Daily routine scripts are stable and passing: mindlab_daily_start.ps1 and run_daily_sanity_daily.ps1 (status + instance + answer flow).

• Daily routine wrapper mindlab_daily_routine.ps1 successfully runs the start + daily sanity steps and returns you to the project root.

• Phase 13.4 – 13.7 Daily Challenge UI work is implemented: DailyChallenge API client, DailyChallengeHomeCard.tsx, DailyChallengeDetailPage.tsx, and the Phase 13.7 Daily UI environment script.

• Frontend debug helpers created and run: run_frontend_debug.ps1 and run_frontend_assets_debug.ps1.

• Frontend build sanity script run_frontend_build_sanity.ps1 now passes with a successful Vite production build into frontend\dist.

• TypeScript import casing issue fixed in Daily Challenge files via run_fix_daily_api_imports.ps1, allowing the build to succeed.

• Root cause of blank UI identified: browser tries to load /src/main.tsx as a module but receives HTML (MIME type text/html), so React never boots; we will switch /app to use the Vite-built dist bundle.

## 2. Current Status Snapshot

• Backend dev server (port 8085) and all Daily endpoints are healthy under the daily sanity script.

• Frontend production build (npm run build in frontend/) succeeds; dist/index.html and dist/assets/* exist.

• Frontend dev server (port 5177) serves /app and /app/daily HTML, but still references /src/main.tsx, causing the MIME error in the browser.

• All Daily API flows (status + instance + demo answer) pass from the PowerShell sanity script.

## 3. Recommended Daily Routines (Start & End of Day)

Project root folder: C:\Projects\MindLab_Starter_Project

### 3.1 Morning Routine – Before Any New Work

Steps:

1) Open an elevated (Administrator) PowerShell window.

2) Go to the project root and run the daily routine wrapper with tracing:

PowerShell code:

Set-Location 'C:\Projects\MindLab_Starter_Project'

# Run the daily routine wrapper (includes mindlab_daily_start + daily endpoints sanity)
.\mindlab_daily_routine.ps1 -TraceOn

### 3.2 Evening Routine – End of Day Sanity and Build Check

Steps:

1) Ensure backend and frontend dev servers are stopped (close 8085 and 5177 windows).

2) From project root, run the daily routine again.

3) Run the frontend build sanity to confirm production build is still clean.

PowerShell code:

Set-Location 'C:\Projects\MindLab_Starter_Project'

# 1) Daily routine (APIs + daily flow)
.\mindlab_daily_routine.ps1 -TraceOn

# 2) Frontend build + dist sanity
.\run_frontend_build_sanity.ps1

## 4. Plan for Tomorrow – Action Items with PowerShell Commands

### 4.1 Phase A – Apply Frontend Dist Bundle Fix for /app

Goal: Make /app and /app/daily load React correctly by serving the built Vite bundle from frontend\dist at the frontend root.

PowerShell one-shot fix script:

Set-Location 'C:\Projects\MindLab_Starter_Project'

$ErrorActionPreference = 'Stop'
Write-Host "=== MindLab frontend: switch /app to use dist bundle ===" -ForegroundColor Cyan

$projectRoot   = Get-Location
$frontendDir   = Join-Path $projectRoot 'frontend'
$distDir       = Join-Path $frontendDir 'dist'
$distIndex     = Join-Path $distDir 'index.html'
$rootIndex     = Join-Path $frontendDir 'index.html'
$rootAssetsDir = Join-Path $frontendDir 'assets'
$distAssetsDir = Join-Path $distDir 'assets'

Write-Host "" 
Write-Host "Project root  : $projectRoot"
Write-Host "Frontend dir  : $frontendDir"
Write-Host "Dist dir      : $distDir"
Write-Host "" 

if (-not (Test-Path $distIndex)) {
    Write-Host "[ERROR] frontend\dist\index.html not found." -ForegroundColor Red
    Write-Host "Run .\run_frontend_build_sanity.ps1 first." -ForegroundColor Yellow
    exit 1
}

if (-not (Test-Path $distAssetsDir)) {
    Write-Host "[ERROR] frontend\dist\assets folder not found." -ForegroundColor Red
    exit 1
}

Write-Host "[OK] Found dist index and assets." -ForegroundColor Green

if (-not (Test-Path $rootAssetsDir)) {
    Write-Host "Creating frontend\assets folder..." -ForegroundColor Cyan
    New-Item -ItemType Directory -Path $rootAssetsDir | Out-Null
}

Write-Host "" 
Write-Host "Copying dist index.html -> frontend\index.html ..." -ForegroundColor Cyan
Copy-Item -Path $distIndex -Destination $rootIndex -Force

Write-Host "Copying dist\assets -> frontend\assets ..." -ForegroundColor Cyan
Copy-Item -Path (Join-Path $distAssetsDir '*') -Destination $rootAssetsDir -Recurse -Force

Write-Host "" 
Write-Host "Root index.html now:" -ForegroundColor Cyan
Get-Item $rootIndex | Format-List FullName, LastWriteTime, Length

Write-Host "" 
Write-Host "Some files in frontend\assets:" -ForegroundColor Cyan
Get-ChildItem $rootAssetsDir | Select-Object -First 5 FullName, Length | Format-Table

Write-Host "" 
Write-Host "First 15 lines of frontend\index.html (should reference /assets/*.js, NOT /src/main.tsx):" -ForegroundColor Cyan
Get-Content $rootIndex -TotalCount 15

Write-Host "" 
Write-Host "[RESULT] Frontend root now points to built dist bundle." -ForegroundColor Green

### 4.2 Phase B – Restart Daily UI Environment and Verify Browser

PowerShell steps:

Set-Location 'C:\Projects\MindLab_Starter_Project'

# Daily sanity first (APIs)
.\mindlab_daily_routine.ps1 -TraceOn

# Start backend + frontend dev servers (one window for each)
.\run_phase13_7_daily_ui.ps1

# Then visit in the browser:
#   http://localhost:5177/app
#   http://localhost:5177/app/daily

### 4.3 Phase C – Full PRODUCTION-style Sanity Once UI Works

PowerShell steps:

Set-Location 'C:\Projects\MindLab_Starter_Project'

# 1) Local + quick PROD sanity
.\run_all.ps1

# 2) Full PROD sanity + Playwright
.\run_prod_full_check.ps1

# 3) PROD Playwright only (extra confirmation)
.\run_prod_playwright_only.ps1

### 4.4 Phase D – After Everything is Green

• Integrate any remaining Daily Challenge UI polish (styling, copy, accessibility).

• Add additional tests for Daily flows if required (navigation spec, answer edge cases).

• Prepare for the next major phase after 13.x (for example: more puzzle types, deployment hardening, or user accounts).